## Slide 1: Verification Task Group August 13, 2020
Steve Richmond steve.richmond@silabs.com
Jingliang (Leo) Wang jingliangwang@futurewei.com
Mike Thompson mike@openhwgroup.org

## Slide 2: Outline
Attendance and Voting
Simulation Control Update
Strategy Document Updates
Simulation vs. Formal
Open Issues

## Slide 3: Attendance and Voting
Attendance at VTG meetings will be tracked for voting eligibility
https://github.com/openhwgroup/core-v-docs/blob/master/program/TGVerification_Attendance_2020.md

## Slide 4: Simulation Control Update
Phase 1
  Xcelium PR and Questa merged
    https://github.com/openhwgroup/core-v-verif/pull/173
    https://github.com/openhwgroup/core-v-verif/pull/184
  Max Giacometti of Hensoldt Cyber is working on VCS version
Phase 2 (of 2 hopefully)
  Regression updates
  Test specification

## Slide 5: Regression Updates
Initial PR – In discussion only
  https://github.com/openhwgroup/core-v-verif/pull/189
  https://github.com/strichmo/core-v-verif/tree/strichmo/cv_regress/
This PR introduces
  CWD robustness
    bin/ directory
    make wrappers
  YAML regression testlist directory
  cv_regress utility
    Converts YAML regression testlist(s) to regression platforms
      Shell scripts
      .metrics.json
    Add Jinja2 templates to extend

## Slide 6: Regression Updates

## Slide 7: Regression Updates
Jinja templates
  <core-v-verif>/bin/templates
Pros
  Extremely Pythonic
  Text structure identifiable
Cons
  Extra module to install in user Python

## Slide 8: Strategy Document Updates
Following updates will be made in next week by Steve
  Minimum tools for OpenHW Verification
    Simulators
    Python
      Required modules
    Make
    YAML
  Assertion standards (re: last VTG meeting slides)

## Slide 9: Test Specification
Goals
  Remove the test “specifications” from the Makefiles
    Path – where is the test
    plusargs for a test
    plusargs for generation for random tests
  Would like to integrate initial improvements ASAP for CV32E40P
Long term
  Unify tests and random generators
  Tests in individual directories
  YAML test specifications

## Slide 10: Simulation vs. Formal
Direct technical contributions for CV32E40P mostly simulation based but receiving external contributions from formal providers
Formal is enabling and even compensating for simulation
  e.g. exception verification in CV32E40P
Ideally OpenHW delivers with each core:
  Comprehensive simulation environment
  All tests, plans and scripts to enable 100% (with exception) coverage
How do we handle scenario where we can’t generate full coverage in simulation?