## Slide 1: Verification Task Group August 4, 2021
Steve Richmond steve.richmond@silabs.com
Robert Chu robertchu@futurewei.com
Mike Thompson mike@openhwgroup.org

## Slide 2: Outline
Administration
RVFI/RVVI Update
UVM OBI Agent
UVC/Agent Documentation
ISACOV Update
Open Issues

## Slide 3: Administration
Reminder that attendance will be taken at all meetings
  Attendance ensures voting eligibility per OpenHW bylaws
Active project engagement – please reach out to get involved
  CVA6 (Jerome Quevremont/Mike Thompson)
  Force ISG (Robert Chu)
  CV32E40X/CV32E40S (Steve Richmond)

## Slide 4: RVFI/RVVI Update
Live on the CV32E40X/CV32E40S
Merged to master

## Slide 5: RVFI/RVVI Update – E40P
Still open issue to port to CV32E40P
  https://github.com/openhwgroup/core-v-verif/issues/524

## Slide 6: UVM OBI Agent
It’s live on master
cv32e40x/ on master is updated
  mm_ram removed from uvmt
  Coverage model is being updated
  1p2 signaling is added to the active driver (master excluded)
  1p2 signaling is added to the monitor
  Assertion model from uvm_obi_agent copied and updated to 1p2
  Common knob controls for random errors, exokay, gnt delay and rvalid delay
    Directed generation for exokay, bus error in progress
  Sequences implement “memory functionality”
  Sequences implement “virtual peripherals”

## Slide 7: UVM OBI Agent
Deployment
  cv32e40p is being updated now
  cv32e40s will be updated
  Then merge throughout the branches
    Reminder cv32e40s/dev will not be created until core can pass ci_check/rel_check

## Slide 8: UVM Agent Documentation
UVM OBI agent development highlighted need for a guidelines document to standardize
  Specifications for agents
  Architecture of agents
  Coding guidelines for agents
Goals
  Make understanding of how our agents work easier
  Ensure standardized implementation such that use models are standardized as much as possible
  Provide clear guidelines for submissions and updates to agents

## Slide 9: Coverage Update
ISACOV – Working through the extensions
I and M Vplan updates are reviewed, updated and implemented
  vplans updated in master
  Model updates are in cv32e40x/dev for I and M
Vplans are in core-v-verif/docs/VerifPlans/ISA/RV32
Next updates: C, A, B and sequential
  Hope to have reviews next week
Will start merge cycle tomorrow morning to get branches in sync

## Slide 10: Open Issues
Note: These are repeats from last month – no progress
Logging control
  RVFI/RVVI emits a lot of logs
    Example: hello-world now emits 18M of logs (cv32e40p -> 2M of logs)
  Need to create control mechanism to control logs
  Regression – no logs by default?
  Recreate logs locally or in rerun (Metrics)
Plusarg registrations
  Validate that user supplied plusargs (YAML or make command line) are supported to avoid misspellings
  Documentation for supported plusargs
  Singleton class definition to register, parse and fetch plusargs